**NASA RD 1 Commuter Route to JSC**

**Inter-Agency Consultation**

5/14/2018 – Field Visit with Pct 2 and TxDOT at proposed project location.

Meeting to look at existing condition at proposed project location.

5/17/2018 - Scoping Meeting with Pct 2 and TxDOT at TxDOT.

Meeting to discuss improvements, discuss current usage of NASA RD 1 as a commuter route and TIP Application coordination.

6/8/2018 - Scoping Meeting with Pct 2, TxDOT and NASA Employees at NASA.

Meeting to discuss improvements, get preliminary feedback, and discuss current usage of NASA RD 1 as a commuter route.

7/25/208 - TxDOT – City of Houston meeting

Meeting to discuss improvements, get preliminary feedback, and discuss possibility of City of Houston Public Works and Engineering Department willingness to serve as a project sponsor, if needed.

9/06/18 – Scoping Meeting with NASA, Pct 2, HCED, RPS at NASA.

Discussed efforts on and around NASA property, NASA wants and needs, and how to tie into NASA facilities on E Linkage Rd.

 9/11/18 – Scoping Meeting with Pct 2, HCED, RPS at Clear Lake Park.

Discussed efforts on Clear Lake Park property, how to tie into existing sidewalk along NASA Rd 1, and general path through the park.

9/25/18 – Scoping Meeting with TxDOT, Pct 2, HCED, RPS at TxDOT Houston District Office.

Discussed TIP Application coordination, TxDOT plans for NASA Rd 1 improvements, and some preliminary design concerns.