SH 3/Galveston Rd Bridge over Sims Bayou - Shared-Use Path

Please describe the process for utility adjustments/relocations

Privately owned utilities in conflict would be relocated by the respective owners at their own expense. State-owned facilities would be relocated by TxDOT as part of the contract. Although a thorough utility evaluation has not yet been conducted, a preliminary evaluation showed that the bridge widening will require relocation of a pipe located on the east side of SH 3. TxDOT’s Utility Coordination Staff identified the utility conflict as a water pipe. The cost for the relocation of the water pipe is included in the cost estimate. No other utility adjustment or relocations have been identified.

TxDOT will notify identified utilities within the ROW of the proposed project and provide them with a set of project drawings identifying the utility conflicts and asking the utility to relocate.

No permits from the railroad are expected to be required before the project can be constructed, so no coordination with UPRR will take place.

No coordination for ROW acquisition and easements is expected at this time, since the proposed project does not require additional acquisition of right-of-way and ROW is owned by City of Houston a project partner.