Hillcroft Park & Ride - Accessibility to Transit

Please describe the process for utility adjustments/relocations

Privately owned utilities in conflict would be relocated by the respective owners at their expense. State-owned facilities would be relocated by TxDOT as part of the contract.

TxDOT will notify identified utilities within the ROW of the proposed project and provide them with a set of project drawings identifying the utility conflicts and asking the utility to relocate.

Design will limit utility relocations as much as possible, while still meeting the Americans with Disabilities Act (ADA) Standards for Accessible Design and AASHTO Guide for the Development of Bicycle Facilities standards.

No permits from the Army Corps of Engineers, US Coast Guard, and railroad are expected to be required before the project can be constructed, so no coordination with aforementioned entities will take place.

No coordination for ROW acquisition and easements is expected at this time, since the proposed project does not require additional acquisition of right-of-way.