Wheeler Transit – First/Last Mile Connection

Project Readiness

No Advanced Funding Agreement (AFA) will be needed for this project since TxDOT will provide the 20% match, which reduces the project timeline by 6-12 months for the AFA process.

No permits from the Army Corps of Engineers, US Coast Guard, and railroad are expected to be required before the project can be constructed.

No documentation is needed from the State Historic Preservation Office (SHPO).

TxDOT’s Houston District Environmental Section has reviewed the project and indicated that the criteria for FHWA Categorical Exclusion Action (c)(3) Construction of bicycle and pedestrian lanes, paths, and facilities would be appropriate for this project.

This project does not require additional acquisition of right-of-way (ROW).

Survey of the area for the proposed project has been completed.